# Progress Report 6

## Work completed these weeks

- Extended the existing timestamp handling by adding time input in addition to date, so saved analysis results now use a more precise timestamp.

- Improved the temporal comparison and forecasting features so they work with timestamped saved results more clearly.

- Updated the comparison output so it explains what changed between the two most recent observations, instead of only showing raw numbers.

- Added interpretation text for forecasting, so the software now explains whether the lesion trend is increasing, decreasing, or relatively stable.

- Continued polishing the current report pages and started working on the next section of the documentation.

## Weekly meeting with advisor

## During the meeting, my professor reviewed both my midterm progress and the current state of my report. He gave me feedback on what should be improved in the written part and what still needs to be fixed in the project explanation.

## We also discussed the algorithmic side of the software. His main feedback was that, at the moment, the project clearly shows one primary algorithm and supporting computations, so I should strengthen the third algorithmic component.

## He suggested that a strong next step would be to implement lesion perimeter detection and then derive a shape descriptor such as compactness/circularity from the lesion boundary. This would make the algorithmic part of the project stronger and easier to defend in the report.

## Goals for the next week

- Continue revising and polishing the current report pages based on my professor’s feedback.

- Implement lesion perimeter detection by identifying lesion pixels that have at least one neighboring pixel outside the segmented region.

- Use the detected perimeter together with the already computed area to calculate a compactness / circularity score.

- Document this as a separate algorithmic stage in the report, including explanation of neighbor checking, boundary detection, and complexity.

- Improve the project explanation so the three main algorithms are clearer and more distinct in the thesis.